Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Credit Card Approval Prediction |
| Team Members | Jannu Bala veera divya (Team Lead), Ganesh Chandra, N V D S S Jyothirmai Thotakura, Lavanya Juvvanapudi, Mahesh Babu Pamarthi |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a developer, I can generate/clean the applicant dataset for training | 2 | High |
| Sprint-1 | Model Building | USN-2 | As a developer, I can train and compare 4 ML models (Logistic Regression, Random Forest, XGBoost, Decision Tree) | 3 | High |
| Sprint-2 | Model Selection | USN-3 | As a developer, I can auto-select the best model by F1 score and save it | 2 | High |
| Sprint-2 | Web Application | USN-4 | As a user, I can enter my details in a form and get an approve/reject prediction | 3 | High |
| Sprint-3 | Risk Flagging | USN-5 | As a compliance officer, I can see a high-risk flag for applicants with frequent past dues | 2 | Medium |
| Sprint-3 | Reporting | USN-6 | As a user, I can view model performance (accuracy, F1, confusion matrix) on the About page | 2 | Medium |
| Sprint-4 | Deployment | USN-7 | As a developer, I can deploy the app to a cloud host for live access | 3 | High |

Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 14 Jul 2026 | 19 Jul 2026 |
| Sprint-2 | 5 | 6 Days | 21 Jul 2026 | 26 Jul 2026 |
| Sprint-3 | 4 | 6 Days | 28 Jul 2026 | 02 Aug 2026 |
| Sprint-4 | 3 | 6 Days | 04 Aug 2026 | 09 Aug 2026 |